OmniRAG Build Roadmap Phase-by-Phase Implementation Guide Version 1.0.0 • Technical Documentation

## Roadmap Philosophy

Each phase produces a working, testable system — not a partial skeleton. By the end of Phase 1 you have a real PDF chatbot. Each subsequent phase adds a new modality or capability layer without breaking what exists. This keeps motivation high and demos available at every milestone.

## Phase 0: Foundation (Week 1)

Goal: running infrastructure, skeleton API, and hello-world retrieval.

### Infrastructure Setup

- Create monorepo structure as specified in ARCHITECTURE.md

- Write docker-compose.yml with Qdrant, Redis, PostgreSQL

- Create FastAPI skeleton with health check endpoint

- Add .env.example with all required variables

- Write init_qdrant_collections.py script to create collections with correct vector sizes and distance metrics

- Confirm Qdrant UI at localhost:6333/dashboard

### Database Schema (PostgreSQL)

documents(id, filename, modality, status, created_at, collection_id)

chunks(id, document_id, content, page, timestamp_s, timestamp_e, metadata)

jobs(id, document_id, status, progress, error, created_at, updated_at)

### Testing Milestone

- POST /api/v1/health returns 200

- Qdrant has 3 empty collections

- Redis and PostgreSQL accessible from backend container

## Phase 1: PDF Pipeline (Weeks 2–3)

Goal: full end-to-end PDF ingestion, embedding, and retrieval with basic UI.

### Backend Tasks

- Implement PDFProcessor using PyMuPDF (text extraction) + pdfplumber (tables)

- Implement semantic chunking with sentence-transformers sentence splitting

- Integrate BAAI/bge-large-en-v1.5 for text embedding (batch mode)

- Write Qdrant upsert logic with full payload schema

- Implement dense vector retrieval (top-20) from Qdrant

- Add BM25 index using rank_bm25 library, stored in Redis

- Implement RRF fusion of dense + sparse results

- Integrate LLM via LiteLLM (supports OpenAI, Ollama, Anthropic with same interface)

- Write citation parser for [SOURCE:id] tags

- Add streaming response via Server-Sent Events (SSE)

### Frontend Tasks

- Scaffold React + Vite + Tailwind + Zustand

- Build drag-drop file uploader with progress indicator

- Build chat interface with streaming message display

- Display citations as clickable chips below each response

- Add collection selector (namespace queries per upload session)

### Celery Worker

- Set up Celery with Redis broker

- Move PDF processing to async Celery task

- Poll /api/v1/ingest/{job_id}/status from frontend

### Testing Milestone

- Upload a 50-page research paper

- Ask 'What is the main contribution of this paper?' → get accurate answer with page citation

- Ask a question not in the paper → system says 'not found in provided documents'

## Phase 2: OCR Pipeline (Week 4)

Goal: scanned PDFs and standalone image text extraction.

### Backend Tasks

- Integrate PaddleOCR (paddle-ocr package) with GPU acceleration

- Add image preprocessing pipeline: OpenCV deskew, denoise, binarize

- Detect scanned pages in PDFs (low text density → trigger OCR)

- Store bounding box metadata per OCR chunk

- Add confidence-score filtering (threshold: 0.6)

- Add Tesseract as fallback for pure English documents

### Testing Milestone

- Upload a scanned legal contract (TIFF/image PDF)

- Ask 'What is the penalty clause?' → correct answer with page reference

- Confidence scores visible in chunk metadata

## Phase 3: Audio Pipeline (Weeks 5–6)

Goal: audio and video ingestion with timestamped retrieval.

### Backend Tasks

- Integrate faster-whisper with configurable model size (default: large-v3-turbo)

- Add ffmpeg preprocessing: convert any audio/video → 16kHz WAV

- Implement VAD with silero-vad to split audio at silence boundaries

- Integrate pyannote.audio for speaker diarization

- Create audio chunks from transcript segments (max 60 second windows, overlapping)

- Store timestamp_s, timestamp_e, speaker in chunk payload

- Implement temporal filter: 'What was discussed between minute 10 and 15?'

### Frontend Tasks

- Add audio player component

- When an audio citation is clicked, seek audio player to timestamp

- Display speaker label and timestamp in citation chip

### Testing Milestone

- Upload a 1-hour lecture recording

- Ask 'What did the professor say about attention mechanisms?' → correct quote with timestamp

- Click timestamp citation → audio player seeks to that moment

## Phase 4: Image Pipeline (Week 7)

Goal: semantic visual search and diagram understanding.

### Backend Tasks

- Integrate CLIP (openai/clip-vit-large-patch14) for image embeddings

- Integrate Florence-2 for diagram/chart captioning (detailed technical descriptions)

- Integrate BLIP-2 for natural photo captioning (fallback)

- Auto-route: detect if image is a diagram/chart → Florence-2, else BLIP-2

- Upsert image embeddings to omnirag_image collection

- Store image_url (S3 or local static) in payload

- Implement text-to-image search: embed query text with CLIP text encoder, search image collection

- Return image_url in citation objects

### Frontend Tasks

- Render image citations as thumbnail previews in the chat UI

- Add image lightbox for full-size viewing

### Testing Milestone

- Upload 20 architecture diagrams

- Ask 'Find the diagram showing the payment flow' → correct image returned as citation

- Ask 'What components are in the microservices diagram?' → accurate description

## Phase 5: Cross-Modal Search & Memory (Week 8)

Goal: queries that span modalities + conversation memory.

### Cross-Modal Search

- Build omnirag_multimodal unified collection (project all embeddings to shared 1024-dim space via adapter layer if needed)

- Implement cross-modal query router in Supervisor Agent

- Example: 'Find the image related to what was discussed in the audio about transformers' → route image + audio agents, merge

### Conversation Memory

- Store conversation history in Redis with TTL

- Implement sliding window memory (last N turns)

- Add memory summarization: when history exceeds token limit, summarize with LLM

- Inject memory summary into LLM prompt

- Add 'New Conversation' button in frontend

### Testing Milestone

- Multi-turn Q&A: ask a follow-up referencing a previous answer → system understands context

- Cross-modal: upload audio lecture + slides → ask question that bridges both → correct answer

## Phase 6: Voice Interface (Week 9)

Goal: hands-free voice interaction.

### Backend Tasks

- Add WebSocket endpoint for real-time audio streaming

- Implement server-side VAD to detect end-of-utterance

- Pipe detected speech through Whisper ASR

- Pipe LLM response through Kokoro TTS (or ElevenLabs)

- Stream TTS audio back over WebSocket

### Frontend Tasks

- Add microphone button with visual recording indicator (waveform animation)

- Implement browser MediaRecorder API → WebSocket audio streaming

- Receive and play TTS audio stream in real time

### Testing Milestone

- Press mic button, ask question verbally → hear spoken response within 2 seconds

## Phase 7: Evaluation Framework (Week 10)

Goal: quantitative metrics for retrieval quality and hallucination detection.

### Evaluation Stack

- Integrate RAGAS library for automated RAG evaluation

- Build evaluation dataset: 50+ QA pairs with ground-truth answers for each modality

- Track: Faithfulness, Answer Relevancy, Context Precision, Context Recall

- Add latency tracking: ingestion time, retrieval time, LLM TTFT, total time

- Build evaluation dashboard in frontend (simple charts)

### Key Metrics

| Metric | Tool | Target | Description |
| --- | --- | --- | --- |
| Faithfulness | RAGAS | > 0.85 | Answer grounded in retrieved context |
| Answer Relevancy | RAGAS | > 0.80 | Answer addresses the question |
| Context Precision | RAGAS | > 0.75 | Retrieved chunks are relevant |
| Context Recall | RAGAS | > 0.70 | All relevant chunks retrieved |
| Hallucination Rate | Custom + LLM-judge | < 5% | Claims not in source material |
| E2E Latency P95 | Custom | < 8s | Query to first token |

## Phase 8: Production Hardening (Week 11–12)

### Security

- JWT authentication on all API endpoints

- Per-user collection namespacing (prevent cross-user data access)

- File validation: MIME sniffing, size limits, virus scanning (ClamAV)

- Rate limiting: slowapi library on upload and query endpoints

### Observability

- Structured logging: loguru → JSON → Loki

- Metrics: Prometheus + Grafana (FastAPI metrics via prometheus-fastapi-instrumentator)

- Distributed tracing: OpenTelemetry → Jaeger

- Alerting: retrieval latency > 5s, Qdrant memory > 80%

### Scalability

- Horizontal Celery workers for ingestion (scale independently of API)

- Qdrant sharding for collections > 1M vectors

- CDN for served images (CloudFront / Cloudflare)

- Connection pooling: asyncpg for PostgreSQL, aioredis for Redis

## Full Dependency List

### Backend (requirements.txt)

# Core

fastapi==0.115.0

uvicorn[standard]==0.32.0

celery[redis]==5.4.0

pydantic==2.9.0

# PDF

pymupdf==1.24.0

pdfplumber==0.11.0

unstructured[pdf]==0.15.0

# OCR

paddleocr==2.9.0

pytesseract==0.3.13

opencv-python==4.10.0

# Audio

faster-whisper==1.0.3

pyannote.audio==3.3.2

ffmpeg-python==0.2.0

silero-vad==5.1

# Embeddings & AI

sentence-transformers==3.3.0

transformers==4.46.0

torch==2.5.0

qdrant-client==1.12.0

rank-bm25==0.2.2

# LLM Orchestration

litellm==1.52.0

langgraph==0.2.45

langchain==0.3.7

llama-index==0.11.20

# Evaluation

ragas==0.2.0

# Infrastructure

redis==5.2.0

asyncpg==0.30.0

sqlalchemy[asyncio]==2.0.36

loguru==0.7.2

prometheus-fastapi-instrumentator==7.0.0

### Frontend (package.json key deps)

react: ^18.3

vite: ^5.4

tailwindcss: ^3.4

zustand: ^5.0

@tanstack/react-query: ^5.59

lucide-react: ^0.454

react-dropzone: ^14.3

wavesurfer.js: ^7.8

eventsource-parser: ^3.0  # SSE streaming